**CMIS 4920 - Task Completion Report**

*[Submitted to D2L at the end of each Sprint]*

**Sprint #:** 1

**Sprint start date:** 1/13/2025 **finish date:** 1/26/2025

**Team name:** The Regulars

**Team members:** Evan Reinheimer, Andrew Evans, Jenna Guffy

**Sprint Review Meeting/Discussion Date and Modality:** Virtual

**Sprint Review Meeting/Discussion members present:** All Members

1. **Sprint Report**

**User Stories/Tasks Planned vs. Completed**:

* + **Planned Tasks**: List all user stories and tasks that were planned for the sprint.
  + **Completed Tasks**: Indicate which tasks were completed.
  + **Incomplete Tasks**: Provide reasons for any tasks that were not completed.

***As the Director of Military and Veteran Student Success, I want to manage user access and permissions within the VA benefits database so that I can ensure data security and appropriate feature access for my team.***

* + The main goal at this time is the implementation of the underlying database structure.

**TASKS COMPLETED**: The main goal at this time is the implementation of the underlying database structure.

1. **Weekly Progress Updates**
2. **Compiled Updates Showing Team Member Contributions**:
   * Collect and compile weekly progress updates from each team member.
   * Include details on what each team member worked on, their progress, and any issues they encountered.

**Week 1:**

* All members agree on sprint goals.

Week 2:

* Jenna Guffy: Redesigned ERD
* Jenna Guffy: Scripting and Implementation of Database
* Andrew Evans: Peer Review
* Andrew Evans: Script Tweaks
* Evan Reinheimer: Peer Review
* Evan Reinheimer: Sprint Write-Up