**CMIS 4920 - Task Completion Report**

*[Submitted to D2L at the end of each Sprint]*

**Sprint #: 4**

**Sprint start date:** 2/24/2025 **finish date:** 3/16/2025

**Team name:** The Regulars

**Team members:** Evan Reinheimer, Andrew Evans, Jenna Guffy

**Sprint Review Meeting/Discussion Date and Modality:** Asynchronous

**Sprint Review Meeting/Discussion members present:** All members present

1. **Sprint Report**

**User Stories/Tasks Planned vs. Completed**:

* + **Planned Tasks**: Comple all PHP scripting for all HTML pages
  + **Completed Tasks**: All PHP scripting was completed
  + **Incomplete Tasks**: N/A

1. **Summary of Blockers Encountered and How They Were Resolved**:
   * Unsure of how to connect to database- user login or root login
   * Emailed Dr. M for clarification
2. **Weekly Progress Updates**
3. **Compiled Updates Showing Team Member Contributions**:
   * Collect and compile weekly progress updates from each team member.
   * Include details on what each team member worked on, their progress, and any issues they encountered.

## Weekly Progress Updates

### Week 1

- EVAN REINHEIMER:

- Completed initial planning document

- ANDREW EVANS:

-peer reviewed planning document

- requested distribution of php files

-JENNA GUFFY

-peer reviewed planning document

-began work on php code

### Week 2

-JENNA GUFFY

-Completed remaining sprint deliverables

-Completed 3 pages of php scripting

-updated SQL script to reflect student entity changes

-reviewed additional scripting

-EVAN REINHEIMER:

-completed 3 pages of php scripting

-reviewed peer PHP

-ANDREW EVANS:

-completed remaining PHP scripting

-peer reviewed PHP script