**CMIS 4920 - Task Completion Report**

*[Submitted to D2L at the end of each Sprint]*

**Sprint #: 5**

**Sprint start date:** 3/17/2025 **finish date:** 3/30/2025

**Team name:** The Regulars

**Team members:** Evan Reinheimer, Andrew Evans, Jenna Guffy

**Sprint Review Meeting/Discussion Date and Modality:** Asynchronous

**Sprint Review Meeting/Discussion members present:** All members present

1. **Sprint Report**

**User Stories/Tasks Planned vs. Completed**:

* + **Planned Tasks**: Debug all pages
  + **Completed Tasks**: All PHP and SQL now functional
  + **Incomplete Tasks**: N/A

1. **Summary of Blockers Encountered and How They Were Resolved**:
   * Various small errors such as pages not displaying correctly and email links not working
   * They were each debugged by the person who originally created that page.
2. **Weekly Progress Updates**
3. **Compiled Updates Showing Team Member Contributions**:
   * Collect and compile weekly progress updates from each team member.
   * Include details on what each team member worked on, their progress, and any issues they encountered.

## Weekly Progress Updates

### Week 1 of Sprint 5

- EVAN REINHEIMER:

- Completed initial planning document

- Began report changes

- Tested site and noted current errors

- ANDREW EVANS:

-peer reviewed planning document

- began debugging of email errors

- peer reviewed Login and studentrecord changes

- Tested site and noted current errors

-JENNA GUFFY

-peer reviewed planning document

-completed debugging of studentrecord, newrecord, and login

- Tested site and noted current errors

### Week 2 of Sprint 5

-ANDREW EVANS:

-completed changes to email functionality

-updated report results to work with email, made usability changes

-peer reviewed PHP script

- Completed final system testing

-JENNA GUFFY

-Fixed cert status in search results

-Completed peer review of email changes

- Completed final system testing

-EVAN REINHEIMER:

-began work on manual

-peer reviewed PHP changes

- Completed final system testing