**CMIS 4920 Sprint Planning Deliverables**

*[Submitted to D2L at the beginning of each Sprint]*

**Sprint #: 6**

**Sprint start date: 3/31/25 finish date: 4/13/25**

**Team name: The Regulars**

**Team members:** Evan Reinheimer, Jenna Guffy, Andrew Evans

**Sprint Planning Meeting/Discussion Date and Modality:** Asynchronous

**Sprint Planning Meeting/Discussion members present:** All Members

1. **Sprint Goals**

*Provide a clear and concise description of the objectives for the sprint.*

* Meet with Office of Veteran Student Success to review program
* Complete user manual
* Complete remaining deliverables
* Complete 360 video walkthrough
* Add batch email functionality with included search in new page

**4. Dependencies and Timelines**

*Document any dependencies and task timelines.*

* **Timelines:**
  + Meeting with Lynne Berdar: April 7, 11:00 AM
  + Finish user manual: April 11
  + Video walkthrough: April 13

**5. Task Assignment**

*Provide evidence of task distribution among team members.*

A screenshot of a computer

AI-generated content may be incorrect.